Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 17 OCT 2026 |
| --- | --- |
| Team ID |  |
| Project Name | ShopEZ Full Stack E-commerce Website (MERN) |
| Maximum Marks | 5 Marks |

# Product Backlog & Sprint Planning

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register using my personal details. | 3 | High | Ayush Dinesh Mane |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in using email and password. | 2 | High | Ayush Dinesh Mane |
| Sprint-1 | Authentication | USN-3 | As a user, I can securely log out. | 1 | High | Ayush Dinesh Mane |
| Sprint-1 | Authentication | USN-4 | Passwords are encrypted using bcrypt and JWT authentication is implemented. | 5 | High | Ayush Dinesh Mane |
| Sprint-1 | Profile | USN-5 | As a user, I can update my profile information. | 2 | Medium | Ayush Dinesh Mane |
| Sprint-2 | Products | USN-6 | As a user, I can browse all products. | 3 | High | Ayush Dinesh Mane |
| Sprint-2 | Products | USN-7 | As a user, I can search products by keyword. | 2 | High | Ayush Dinesh Mane |
| Sprint-2 | Products | USN-8 | As a user, I can filter products by category. | 2 | Medium | Ayush Dinesh Mane |
| Sprint-2 | Products | USN-9 | As a user, I can view detailed product information. | 3 | High | Ayush Dinesh Mane |
| Sprint-2 | Wishlist | USN-10 | As a user, I can add products to my wishlist. | 2 | Medium | Ayush Dinesh Mane |
| Sprint-3 | Shopping Cart | USN-11 | As a user, I can add products to the cart. | 3 | High | Ayush Dinesh Mane |
| Sprint-3 | Shopping Cart | USN-12 | As a user, I can update product quantity in the cart. | 2 | High | Ayush Dinesh Mane |
| Sprint-3 | Shopping Cart | USN-13 | As a user, I can remove products from the cart. | 2 | High | Ayush Dinesh Mane |
| Sprint-3 | Checkout | USN-14 | As a user, I can place an order. | 5 | High | Ayush Dinesh Mane |
| Sprint-3 | Payment | USN-15 | As a user, I can make payments using Stripe, Razorpay, or COD. | 5 | High | Ayush Dinesh Mane |
| Sprint-3 | Orders | USN-16 | As a user, I can view my order history. | 3 | Medium | Ayush Dinesh Mane |
| Sprint-3 | Admin | USN-17 | As an admin, I can add and update products. | 5 | High | Ayush Dinesh Mane |
| Sprint-3 | Admin | USN-18 | As an admin, I can manage customer orders. | 5 | High | Ayush Dinesh Mane |
| Sprint-3 | Dashboard | USN-19 | As an admin, I can view sales statistics and inventory. | 4 | Medium | Ayush Dinesh Mane |

# Project Tracker, Velocity & Sprint Schedule

Since the project duration is 15 days, divide it into 3 sprints of 5 days each.

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 5 Days | 15 Feb 2026 | 19 Feb 2026 | 13 | 19 Feb 2026 |
| Sprint-2 | 12 | 5 Days | 20 Feb 2026 | 24 Feb 2026 | 12 | 24 Feb 2026 |
| Sprint-3 | 34 | 5 Days | 25 Feb 2026 | 01 Mar 2026 | 34 | 01 Mar 2026 |

# Velocity

Total Story Points = 59

Total Sprints = 3

Average Velocity per Sprint:

59 ÷ 3 = 19.7 ≈ 20 Story Points/Sprint

Average Daily Velocity:

59 ÷ 15 = 3.9 ≈ 4 Story Points/Day

# Burndown Chart Data

| Day | Remaining Story Points |
| --- | --- |
| 1 | 59 |
| 2 | 55 |
| 3 | 51 |
| 4 | 47 |
| 5 | 43 |
| 6 | 39 |
| 7 | 35 |
| 8 | 31 |
| 9 | 27 |
| 10 | 23 |
| 11 | 19 |
| 12 | 15 |
| 13 | 10 |
| 14 | 5 |
| 15 | 0 |

## Project Summary

| Metric | Value |
| --- | --- |
| Total User Stories | 19 |
| Total Story Points | 59 |
| Project Duration | 15 Days |
| Total Sprints | 3 |
| Sprint Duration | 5 Days |
| Average Velocity | 20 Story Points/Sprint |
| Average Daily Velocity | ≈ 4 Story Points/Day |